## Slide 1: CS FYP weekly Presentation
Caleb Mok
2689719m
19/2/2025

## Slide 2: What I had prior
Make the dot precomputed and update at the same rate
Update the dot to flash faster
Add controller input instead of keyboard input
Limit camera such that it does not follow headset movement
Add test start countdown for user feedback
Draft user evaluation procedure
What I am currently trying to do
Add controller input instead of keyboard input
Add test start countdown for user feedback
Update such that the dot shows up more frequently at places where the user didn’t detect it
Update dot generation area to match expected field of view
Use polar coordinates to match field of view
Increase dot size further away from centre FOV

## Slide 3: What I achieved this week
Added test start countdown for user feedback
Added controller input instead of keyboard input
Updated such that the dot shows up more frequently at places where the user didn’t detect it
Updated dot generation area to match expected field of view
Increased dot size further away from centre FOV
What I did not achieve
Polar coordinates dot generation still has areas within the testing field that was not checked
Python visualisation script needs amendments after changing dots sizes and coordinate systems

## Slide 4: What I plan to do next
Add tutorial section as slides into main scene
Finish up the scene transitions and miscellaneous functions such as About and Exit
Tweak the python script of generating VFM and pdf report
- Include metrics such as invalid detections and gaze focus percentage + heatmap
Implement eye tracking for instant feedback to reduce fixation losses
Test user relaxation time
Add audio cues
Finish up user evaluation procedure