## Slide 1: CS FYP weekly Presentation
Caleb Mok
2689719m
5/2/2025

## Slide 2: What I had prior
Dot flashing code working with user input detection working
Updated scene colour after brief testing as it was too straining on the eyes for prolonged test
Json data construction and exporting completed
Data visualization python script prototyped
What I am currently trying to do
Make the dot precomputed and update at the same rate
Update the dot to flash faster
Add controller input instead of keyboard input
Limit camera such that it does not follow headset movement
Add test start countdown for user feedback
Draft user evaluation procedure

## Slide 3: What I achieved this week
Made the dot precomputed and update at the same rate
Update the dot to flash faster (50ms)
Limited camera such that it does not follow headset movement (need testing on headset)
Drafted user evaluation procedure
What I did not achieve
Add controller input instead of keyboard input
Add test start countdown for user feedback

## Slide 4: What I plan to do next (1)
Add controller input instead of keyboard input
Add test start countdown for user feedback
Add tutorial section as slides into main scene
Finish up the scene transitions and miscellaneous functions such as About and Exit
Tweak the python script of generating VFM and pdf report
- Include metrics such as invalid detections and gaze focus percentage + heatmap
Implement eye tracking for instant feedback to reduce fixation losses

## Slide 5: What I plan to do next (2)
Update such that the dot shows up more frequently at places where the user didn’t detect it
Update dot generation area to match expected field of view
Test user relaxation time
Add audio cues
Finish up user evaluation procedure